Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 6/03/2026 |
| --- | --- |
| Team ID | SWTID-2026-9158 |
| Project Name | Contact Manager |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Project Setup | USN 1 | Set up Node.js project structure with necessary dependencies | 10 | High | Jasmeen banu l.s. |
| Sprint 1 | User and Contact Schema | USN 2 | Create the schema model for user and contact | 10 | High | Hemamalini .Y |
| Sprint 2 | Controllers | USN 3 | Create the auth and contact controllers | 10 | High | Gurupriya.U |
| Sprint 2 | Middleware | USN 4 | Create the jwt authentication and data validation middleware | 10 | High | HEMALATHA K |
| Sprint 3 | Routes | USN 5 | Create the auth and contact CRUD routes | 10 | High | HAMERA BEGUM G |
| Sprint 3 | Server file | USN 6 | Create an server.js file to start the server and define the api routes | 10 | High | Hemamalini Y |
| Sprint 4 | Debugging and Testing | USN 7 | Debug the whole project and test the api’s | 10 | High | Gurupriya.U |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 1 Day | 13/05/2026 | 14/02/2026 | 20 | 14/02/2026 |
| Sprint 2 | 20 | 1 Day | 14/02/2026 | 15/02/2026 | 20 | 15/02/2026 |
| Sprint 3 | 20 | 1 Day | 15/02/2026 | 16/02/2026 | 20 | 16/02/2026 |
| Sprint 4 | 20 | 1 Day | 16/02/2026 | 16/02/2026 | 20 | 16/02/2026 |